## Slide 1: Analysis and Insights on COVID-19 based on Twitter Tweets.
Team :- 4
Weijie Guan
Adwait Sathe
Rohan Choudhary

## Slide 2
Content
Use Case
Methodology
Structure
Data sources
Sprints
Acceptance criteria
Goal of Project

## Slide 3: Use Case
User specifies the filters(region, date range…) and receives graphs about Covid-19 base on tweets
System runs data (machine learning) model and displays list of feature vectors, each with predicted label

## Slide 4: Methodology
Data Ingestion : - Get the Tweets From Twitter related to COVID-19 (Apache Kafka)
Data Cleaning and Transformation : - Cleaned and transformed data based on features needed for analysis(Apache Spark)
Data Analysis :-Do sentimental analysis on our dataset and train a machine learning model to classify the tweets (Apache SparkML)
Data Visualization :- Weekly/Daily number of tweets, Based on Region , Based on sentiments (Apache Zeppelin)

## Slide 5
Data Source
Kafka producer
Kafka broker
Spark streaming
Sparkmllib
Consumer
Database
Visualization
Zeppelin
Structure

## Slide 6: Data sources
Apache Kafka - Min 2000 rows per day. We would start ingesting the data from next week. As this is a peak period.
The language would be Scala.
Github Repo :- https://github.com/adwaitasathe/Covid-19_Analysis_Twitter

## Slide 7: Sprints
Our Sprint is one week Duration, and project bases on scala
Sprint 1 (3/16-3/23) - Setup Kafka Cluster, Get Tweets From Kafka and Build data cleaning part of Data Pipeline.
Sprint 2 (3/24-3/31) - Analyze dataset with NLP algorithm and Generate a new dataset for coming analysis.
Sprint 3 (4/1-4/8) - Sentimental analysis.
Sprint 4 (4/9-4/16) - Setup Zeppelin and implement dashboard/reports, prepare for presentation.

## Slide 8: Acceptance criteria
70% cases will be classified correctly for the machine learning models.
90% of the data ingested should be a part of Visualization Data.

## Slide 9: Goal of Project
We would to analyze the dataset to figure out how people think about the coronavirus and use machine learning models to add some tags like worried, not worried to tweets.
From Technology Perspective, Learn Apache Kafka , Apache Spark and Apache Zeppelin.

## Slide 10: Thank you